## Slide 1
Development Milestones
1. Milestone (2018/01/31) - Development
  Developed the business portal 开发公司网页前台
  Developed the web application framework (including modules for managing users, files, scenes, displays, tools and processes etc.) 开发网页应用程序框架 （包括账户，文件，场景，显示，工具和过程的管理模块）
  Integrated into remote hosts 集成到云端
2. Milestone (2018/08/30) - Development
  Developed version control and synchronization module 开发文件版本和同步模块
  Developed geometry descriptor 开发模型格式
  Developed geometry I/O module 开发模型读写模块
  Developed geometry orientation module 开发模型定位模块
  Developed basic geometry reconstruction module 开发基本模型重建模块
  Developed basic geometry analysis module 开发基本模型分析模块
  Developed basic geometry healing module 开发基本模型修正模块
  Developed basic geometry evolution module 开发基本模型变形模块
  Developed testing cases 开发测试环境
  Continuous integrated into remote hosts 连续集成到云端

## Slide 2
Development Milestones
3. Milestone (2018/12/31) – Alpha Release
  Tested offline the business portal and web application 内部测试公司网页和网页应用程序
  Fixed bugs and minor enhancements 修改错误和改进非关键模块
  Prepared documents for release v1.0 准备V1.0发布的相关文档
4. Milestone (2019/04/30) – Beta Release
  Tested online the business portal and web application 在线测试公司网页和网页应用程序
  Fixed bugs and minor enhancements 修改错误和改进非关键模块